# Educational CRM - Project Overview Document

Project: Educational CRM (MVP)

Objective: To build a CRM for B-Schools that manages the complete admission lifecycle — from lead generation to enrollment — streamlining communication, application management, and analytics.

## Scope

The system will enable colleges to:

• Capture leads from multiple channels
• Manage and score leads
• Handle applications and payments
• Communicate through Email, SMS, and WhatsApp
• Track conversions via analytics dashboards

## Modules (MVP)

1. Dashboard

- KPIs (Key Performance Indicators): Total leads, new inquiries, conversions, pending applications, payments received, counselor performance.

- Visuals: Graphs, lead sources, conversion funnel.

- Access Levels: Admin, Counselor.

2. FormDesk (Form Builder)

- Build dynamic forms for inquiries and applications.

- Define form fields, validation rules, and submission workflows.

- Integrate with campaign pages or third-party lead sources.

- Store responses as leads automatically.

3. Lead Management

- Unified database of all leads from multiple sources.

- Lead scoring based on exam score, interest, location, etc.

- Auto-allocation rules: AI-driven or manual assignment to counselors.

- Lead status tracking: New → Contacted → Interested → Applied → Admitted.

- Follow-up scheduling and reminders.

4. Application Manager

- Manage candidates who have started or submitted applications.

- Application review workflows: Pending → Under Review → Shortlisted → Admitted.

- Integration with payment gateway for application fee.

- Student profile completeness tracking.

- Upload and verify required documents.

5. Communication Manager

- Channels: Email, SMS, WhatsApp (Twilio / Meta API).

- Bulk and individual messaging.

- Templates for frequently used communications.

- Automated triggers for key events (e.g., form submission, payment success, shortlist).

## Future Modules (Post-MVP Roadmap)

- Marketing Manager: Manage campaign setups (Google Ads, Meta Ads) and lead source tracking.

- Query Manager: Support ticket system for student questions.

- Payment Manager: Admission fee payments, refund workflows.

- Reports & Analytics: Deep dive into lead funnel, counselor productivity, source performance.

- Template Manager: Repository for all communication templates.

- AI/ML Layer: Predict lead conversion probability, automate engagement.

## Workflow Summary

- Lead Capture: From forms, third-party sites, or campaign landing pages.

- Lead Scoring & Allocation: Based on predefined criteria or AI model.

- Counselor Interaction: Through multi-channel communication.

- Application Process: Candidate pays and fills detailed application.

- Evaluation: College reviews scores, documents, and selects candidates.

- Final Admission: Offer letters, confirmation, and payment.

## Stakeholders

• Admin – oversees entire CRM and analytics.
• Counselors – manage and communicate with leads.
• Students – fill forms, submit applications, and track status.

## Team Requirements

Project Manager, Business Analyst, UI/UX Designer, Frontend Developer, Backend Developer, QA Engineer, DevOps Engineer, Data Analyst, Marketing Integration Engineer.

## Technology Stack

Frontend: React.js / Next.js
Backend: Node.js / Django REST
Database: PostgreSQL / MongoDB
APIs: Twilio, SendGrid, Razorpay
Hosting: AWS Cloud